|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  |  | | **Project Status Report**  Initiative-173: Service Request Management  As of 03/19/2021 | **Project Manager:** Elizabeth White  **Project Sponsor:** Jeff Vail |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Initiative Number:** 173 | | **ETSC Priority:** N/A | | **Project Scheduled Completion Date:** 12/31/2020 | | | **Project Lifecycle:**  Planning | |
| **Project Description:** Improving our Service Model to fulfill Service Requests quicker by distinguishing Service Requests from Incidents so that the correct IT fulfillment team receives the request sooner. | | | | | | | | |
| **Scope:** | **GREEN = No issues** | | **Schedule:** | | **GREEN = No issues** | **Resources:** | | **GREEN = No issues** |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Milestones** | **Start Date** | **Schedule End Date** | **Actual**  **End Date** | **% Complete** | **Actions/Comments** |
| Project Work Plan | 01/06/2021 | N/A |  |  | Continuous updates |
| Planning | 01/12/2021 | 3/24/2021 |  | 44% | In progress |

| **IT Task #** | **Completed Issues This Reporting Period** | **Planned Activities for Next Reporting Period** | |
| --- | --- | --- | --- |
| IT-3255  IT-3297  IT-3296  IT-3254  IT-3293  IT-3294  IT-3295  IT-3191 | IT Customer Services Team Use Cases:  Customer Device Services Use Cases Approved, task closed  Desktop Application Services Approved, task closed  Audio Visual & Event Service Use Cases Approved, task closed  Last IT Customer Services Team meeting for Use Cases conducted on 3/2/2021.  ITOPS Team Use Cases:  Customer Account Services Use Cases  Website Requests, task closed  Infrastructure Services, task closed  SQL Database and Reporting Services, task closed  Last ITOPS Team meeting for Uses Cases conducted on 3/1/2021.  Facilitated the first Vended Apps Use Case meeting on 3/17/2021 to identify IT Services Fulfilled by Vended Apps Team. | | Continue to work thru the Vended Apps Team Use Cases. |

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Risks** | **Probability** | **Impact** | **Status** |
| No Risks Identified | High | Low |  |
|  | Realized | Low |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Issues** | **Impact** | **Priority** | **Status** |
| No Key Issues to Report |  |  |  |