|  |  |  |
| --- | --- | --- |
| D:\SASD RegionalSan\Joint Logo.png | **Project Status Report** **Application Rationalization**As of:  **04/09/2021** | **Project Manager:** Rudy Aguillio**Project Sponsor:** Dan Boulger |

|  |  |  |  |
| --- | --- | --- | --- |
| **Initiative Number:** 182 | **ETSC Priority:** N/A | **Project Scheduled Completion Date:** TBD | **Project Lifecycle:**  Planning |
| **Project Description:** Analyzing application costs and high-level business requirements seeking opportunities to reduce the IT Budget. |
| **Scope:** | **GREEN = No Issues** | **Schedule:** | **GREEN = No Issues** | **Resources:** | **GREEN = No Issues** |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Milestones** | **Start Date** | **Schedule End Date** | **Actual****End Date** | **% Complete** | **Actions/Comments** |
| Approved Project Charter | TBD |  |  | 85% | Under final review/comment |
| Application Portfolio List – Application Dispositioning | 04/01/21 | 10/01/21 |  | 42% | Of an initial count of 120 applications* 21% = Included
* 21% = Not Included
 |
|  |  |  |  |  |  |

| **IT Task #** | **Completed Activities/Issues This Reporting Period** | **Planned Activities for Next Reporting Period** |
| --- | --- | --- |
| n/a | * [Customer email template](https://confluence.sacsewer.com/display/INIT182/Customer%2BEmail%2BTemplate%2BReview?src=contextnavpagetreemode) submitted for internal approval; incorporated comments from D. Boulger
* Created Confluence (spreadsheet) page for [Applications List](https://confluence.sacsewer.com/pages/viewpage.action?pageId=55585927&src=contextnavpagetreemode) – sent link for review by D. Boulger and R. Aguillio
* Updated [Applications Communication Tracking](https://confluence.sacsewer.com/display/INIT182/Application%2BInventory%2BCommunication%2BTracking?src=contextnavpagetreemode) log (Confluence) for product owners expected to receive an email once Project Charter is approved *(this will change based on application research in the next week)*
* Updated [Project Charter Phases](https://confluence.sacsewer.com/display/INIT182/Project%2BCharter) section formatting/verbiage to incorporate our current planned path
 | * Continue to work thru the CMDB list of applications to identify those that require an email communication with the customer.
 |
| [IT-3331](https://jira.sacsewer.com/browse/IT-3331) | * Closed out “Determine Disposition for Automate (Desktop)”
 | * Continue to work thru the list Jira tasks for initial dispositions.
 |
| [IT-3425](https://jira.sacsewer.com/browse/IT-3425) | * Closed out “Determine Disposition for SASD Internet Site”
 | * Continue to work thru the list Jira tasks for initial dispositions.
 |
| [IT-3426](https://jira.sacsewer.com/browse/IT-3426) | * Closed out “Determine Disposition for SASD Intranet Site”
 | * Continue to work thru the list Jira tasks for initial dispositions.
 |
| [IT-3428](https://jira.sacsewer.com/browse/IT-3428) | * Closed out “Determine Disposition for SDA Intranet Site”
 | * Continue to work thru the list Jira tasks for initial dispositions.
 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Risks** | **Probability** | **Impact** | **Status** |
| No Risks Identified  |  |  |  |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Issues** | **Impact** | **Priority** | **Status** |
| No Key Issues to Report |  |  |  |