|  |  |  |
| --- | --- | --- |
| D:\SASD RegionalSan\Joint Logo.png | **Project Status Report** **Application Rationalization**As of  **04/16/2021** | **Project Manager:** Rudy Aguillio**Project Sponsor:** Dan Boulger |

|  |  |  |  |
| --- | --- | --- | --- |
| **Initiative Number:** 182 | **ETSC Priority:** N/A | **Project Scheduled Completion Date:** TBD | **Project Lifecycle:**  Planning |
| **Project Description:** Analyzing application costs and high-level business requirements seeking opportunities to reduce the IT Budget. |
| **Scope:** | **GREEN = No Issues** | **Schedule:** | **GREEN = No Issues** | **Resources:** | **GREEN = No Issues** |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Milestones** | **Start Date** | **Schedule End Date** | **Actual****End Date** | **% Complete** | **Actions/Comments** |
| Approved Project Charter | TBD | Open | 04/16/21 | 100% |  |
| Application Portfolio List – Application Dispositioning | 04/01/21 | 10/01/21 |  | 42% | Of an initial count of 120 applications* 21% = Included
* 21% = Not Included
 |
|  |  |  |  |  |  |

| **IT Task #** | **Completed Activities/Issues This Reporting Period** | **Planned Activities for Next Reporting Period** |
| --- | --- | --- |
| IT-3443 | * [Customer email template](https://confluence.sacsewer.com/display/INIT182/Customer%2BEmail%2BTemplate%2BReview?src=contextnavpagetreemode) : Made additional changes to the email template per Jeff’s comments.
 | * Obtain final approval from Jeff
* Review who to initially send emails to
* Work with Luisa to determine who will be contacts for SASD
* Send emails to ISD contacts (TBD)
* Continue to work through the CMDB list of applications to identify those that require an email communication with the customer.
 |
| TBD |  | * Draft formal project plan
 |
|  |  |  |
|  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Risks** | **Probability** | **Impact** | **Status** |
| No Risks Identified  |  |  |  |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Issues** | **Impact** | **Priority** | **Status** |
| No Key Issues to Report |  |  |  |