## Slide 1: A Project Manager’s Guide to the Project Management Life Cycle
IT Services
Updated: 1/29/2021
Not for Distribution to the Public

## Slide 2
Introduction
Project Managers (PMs) are tasked with managing projects. Project management best practices require PMs to follow the Project Management Life Cycle (PMLC) based on the Project Management Body of Knowledge (PMBOK).
The PMLC divides projects into phases for project management control from beginning to end. Phases are generally sequential, (overlapping does occur) and are usually defined by some form of technical information transfer or a handoff of a technical component.
While employing the PMLC, PM’s monitor that the project meets time, budget, and quality expectations. To do so, PMs monitor and control the project team’s execution of the System Development Life Cycle.
The purpose of this document is to
Introduce the PMLC
Present how the PMLC interrelates interfaces with the System Development Life Cycle.
Not for Distribution to the Public

## Slide 3
A project begins
Throughout the year, District leadership identifies projects based on organizational strategic decisions, and business objectives and goals. This information is generally documented in the Business Case Evaluation (BCE) for each specific project undertaking. BCE should be submitted to IT for evaluation and understanding of the business problem to be solved.
District Leadership defines projects
A project is requested
IT Manager
assigns projects
to PMs
Not for Distribution to the Public
PMs initiate and manage the projects

## Slide 4
The Project Management Life Cycle
Close
Execute
Plan
Initiate
Initiate | Plan | Execute | Close
Define initial scope of work, goals, & success factors Develop project charter Meet with project sponsors Establish core team Identify stakeholders Obtain sponsor approval for Charter Create Confluence project space | Further define statement of work (SOW) Develop initial project plan & schedule Establish project controls including Issue & Risk Management and Change Control Obtain sponsor approval of plan and schedule Start regular project status reporting | Monitor and control project team’s execution of System Development Life Cycle (SDLC) Monitor scope, time, budget, and quality Adjust project plan & schedule, as needed Provide project status updates Facilitate team meetings, receive status updates from project team Maintain Confluence project space | Conduct post implementation evaluation Document lessons learned Ensure final documents reflect project changes. Conduct final document revisions. Archive project artifacts
Monitor & Control

## Slide 5: Project Team Execution
PM
Initiate
Plan
PMs monitor and control the System Development Life Cycle
Close
Execute
System Development Life Cycle |  |  |  | 
Analysis/ Requirements | Design | Build/ Development | Testing | Implementation
Analysis, if needed Requirements Elicitation, Generation, and Validation | Solution Definition and Detailed Design | Configuration Code Technical Specification | System Testing UAT | Training Documentation Release Management
Transition to Operational Unit
Team
Team
Team
Not for Distribution to the Public